## Slide 1
iCertis DevOps Adoption Summary
Engage with stakeholders on current organizational structure, roles & responsibilities, value stream mapping exercise, tool chain readiness, and deployment strategies.
Based on current state assessment – produce a target state for both delivery framework and foundational services (tool chain), with a standardized DevOps roadmap to meet our goals.
Working with DevOps experts in understanding and selecting the different type of DevOps and cloud-native technologies needed to execute on your DevOps strategy / roadmap.
Work with delivery and engineering teams to optimize our existing processes and workloads to operate in an advanced DevOps and cloud tools selected, seamlessly.
Engagement
DevOps Strategy
Tool Chain Selection
Delivery Framework
  Organizational Awareness – Engagement of groups to bring awareness and collaborative style to defining and implementing DevOps Strategy
  DevOps Maturity Assessment – Working with DevOps exports on analyzing current state, providing recommendation and blueprint for ITF DevOps adoption
  Design Scalable and Agile Tool Chain – Plan to start developing DevOps practices (Build / Deploy Automation, Continuous Integration / Delivery, Infrastructure as Code, Configuration Management, Analytics) using a variety of tools and establishing autonomous team concept.

## Slide 2
Delivery Framework – Current State
Development
Inconsistent development models (waterfall / sprint)
Unconventional agile practices – i.e. no testing in active sprint
Testing
Limited to no automated testing capabilities (integration, regression, etc)
No standard oversight on dev quality index – unit test, code coverage, image scans, etc
Environment Strategy
Inconsistent setup and usage of managed environment, lack of environment strategy and ownership
Lack of automated environment and app health check
Roles & Responsibilities
No central release oversight for non T1/T2 release event – Release/Integration managers not aligned to industry
Heavy dependency of ITI engagement for deployments- lack of self service
Process & Standards
No standard release convention followed – difficult to automate delivery framework
Central infrastructure change management system / process
Lack of traceability of feature vs. code deployment units
Measurement
Inconsistent Quality Gates throughout SDLC
Limited to no measurement and metrics across portfolio
T2
Sprint
Release
Manual
Acceptance
Testing
DEV
S1
Project 1
INT - P
PROD
S2
S3
S4
S5
S6
JAN
FEB
MAR
APR
MAY
JUN
DEC
INT-M
T1
OC 1
OC 2
OC 3
OC 4
Freeze Period
HF 1
HF 2
Environments
Development
Sprint
15 - 19 Days
.5 – 5 Days
Development
Test
6 month Interval

## Slide 3
Delivery Framework – Target State
Sprint Phase
Standard 2 week Sprint Model
Continuous Planning Cycle (Monthly)
Enabled Continuous Integration
Testing
Unit and Code Quality Gates enforced
Automated Regression and Integration Suite
Environment Strategy
INT-D environment managed by DEV team for CI / CD with full regression – ITI to only manage infrastructure
Lock down and control INTP / INTM
Continuous Health Check / Monitoring with Configuration Management on INT environments
Take Away: Target delivery framework is based on complexity of application change and maturity of engineering team/app pipeline utilizing Agile Release Train. Model supports both traditional and Container based delivery capabilities.
Sprint
Release
Plan
Sprint
Release
Plan
1
2
JAN
FEB
MAR
APR
MAY
JUN
DEC
AUG
SEP
OCT
NOV
DEC
JUL
M2
M4
Hot Fix
M1
M3
3
4
5
6
7
8
9
10
11
12
13
14
15
16
17
18
19
20
21
22
23
24
25
26
Sprint
Release
Plan
DR
MR
DR
DR
MR
DR
DR
MR
DR
DR
MR
DR
MONTH
SPRINT
RELEASE TYPE
RELEASE TRAIN
INT -D
Development
Test
INT-P
PROD
Merge
Certification
Deploy
Stage
INT-M
PROD
Service A
Monthly Train (every Month)
Development
Test
Service B
Development
Test
Development
Test
Development
Test
Service C
INT-P
PROD
Certification
Deploy
Stage
INT-M
DEV
DEV
DEV
DEV
DEV
Sprint Train (On Demand)

## Slide 4
Tool Chain Selection
PLAN
BUILD
PKG / PUBLISH
DEPLOY
TEST
Projects Reports
Workflow Scheme
Screen Scheme
Portfolio Planning
Dashboards
Recursive Scanning
License Compliance
Reporting and Audit Checks
Binary Repository
Gated Checks
Deployment Strategy
Dependency Management
Code Quality
Service Discovery
Configuration Management
Integration Test
Regression Test
Performance Test
Functional Test
Monitoring
Branching Model
Dependency Management
Code Review / Quality
Source Control Management
Gated Checks
CONFLUENCE
JIRA
GIT
MAVEN
SONAR
JENKINS
ARTIFACTORY
NEXUS
X-RAY
Quay
KUBERNETES
CHEF
VAULT
AUTOMAIC
SYSDIG
LAMBDA
Octane
SPLUNK
ELK Stack
OPENSHIFT
ANSIBLE
Concourse

## Slide 5
Tool Chain Continuous Delivery Workflow
To Do
In-Progress
Pending Review
Approved / Merged
Release Cut
Integrated
Closed
Pull Request
Build Pass
Release
Branch Cut
Validation Passed
Validated
Released
To Prod
OpenShift / Dev
OpenShift INT -D
OpenShift INT-P
OpenShift PROD
Developers
Development Leads
Release Management
ITI
Sprint Cycle
Release Cycle
Commit
Change
Developer Integration Testing
Approval
Analysis
Unit Test
Build
Approval
Staging / Prod Testing
Certification
Cut Release
Jira Stories to follow a standard workflow – fully automated by the CI/CD process. Requiring no manual interaction to change state.
Standardization of Developer environments and introduction of integrated – INT-D environment to support Continuous Integration / Delivery Model.
RM ownership of all release cycles – via Jira Release Request ticket type (parent of completed Stories) targeted for a release event. All passed INT-D binaries will be tested in managed INT-P environment.
Certification Phase will consist of automated integration, regression and performance testing suite. Any failed test cases will create new Bug ticket (child of Story).
Continuous
INT - D
Automation
INT - P

## Slide 6
Scale Framework
Product Managers
Product Owners
Scrum Teams
Release Management
Funnel
Product Roadmap
New Business Opportunities
Backlog & Analysis
Refine understanding
Estimate cost of delivery
Refine effort estimation
Relative ranking
Solution alternatives
Weighted rank
Business Case
Implementation
Ownership transition
Release Train sequencing
Epics broken into Features
Sprint Model Delivery
Incremental Delivery
Release Modeling
Performance/ Security Testing
Deployment Strategy
A/B Testing
Opportunity
Evaluation
Release
Implementation

## Slide 7
Intermediate Next Steps
Take Away: In the interim – steps taken in process, tool chain and infrastructure related to monthly release cycles will converge in March. Process definition and structure required for monthly release cadence (target state), to be designed into Tool Chain model, and updates to infrastructure to support the frequency and availability of systems / applications.
Process
How Release Management / Integration Management get comfortable in driving and owning releases on monthly cadence
Identify process gaps, setup a standard release framework with gates with goal of fully managed in Jira/Wiki in March
Tool Chain
Setup of infrastructure on Daimler system
Transition for IBM Change to Jira for non-SAP applications
Setup of Phase 1 of CI/CD capabilities in Beta mode to be activated per project base
Infrastructure
Standardize managed environments – resolve inconsistencies, and right size environments
Setup monitoring and self-healing capabilities
Define a structure for environments / applications to enable self-service deployments via Tool Chain
INTERVAL CHANGE WITH CONVERGENCE IN MARCH
MAR
TOOL CHAIN
PROCESS
INFRASTRUCTURE
Monthly Release Framework
Skill development / Role Expectation Integration / RM
Own and define structure for monthly release cycle
Infrastructure Setup
Setup and Install Jira, Bitbucket, and Jenkins on Daimler Infrastructure
Monthly Workflow
Update Jira to model new Monthly Release Delivery Framework
Adoption of JIRA for RM
CI / CD Initial Design
Replace Jira for IBM Change
Setup of Jira, Bitbucket, and Jenkins platform workflows based on assessment
Adoption of Bitbucket / Jenkins
Standardize Blueprint
Validate environment usage, availability, monitoring and sizing
Configuration Management
For Services / App on Monthly Release setup Self Healing Environments
INT-D Environment
Repurpose / Setup INT-D environment to support dev integration testing
FEB
JAN
Release Flow
RM provide requirements to setup JIRA flow for Monthly release activities
Tool Chain Development
Tool Chain construction based on assessment to take no more than 4 weeks (3 developers)
Tool Chain Development
Provide support / maintenance as teams get on-boarded to Phase 1
Continuous development of plugins, automation, integration points and metrics

## Slide 8
Intermediate Next Steps
Registration
Merge
Certification
Performance
Sandbox
Production
Business Test
Automated Crawler to validate release cut branches vs. Jira based registered
Release versions deployed to INT-P environment for testing
[4 Hours]
[7 - 10 Days]
Test execution (2 or 3 cycles) with all bugs addressed and reach 0,0,0,2 quality gate
[5 - 7 Days]
[2 - 4 Days]
[4 Hours]
Performance & Security testing to begin after Silver (0,0,0) criteria met
Business / Product testing occurs in Sandbox before providing GO/No Go

## Slide 9
Product Funnel
Registration
Merge
Certification
Performance
Sandbox
Production
Business Test
Automated Crawler to validate release cut branches vs. Jira based registered
Release versions deployed to INT-P environment for testing
[4 Hours]
[7 - 10 Days]
Test execution (2 or 3 cycles) with all bugs addressed and reach 0,0,0,2 quality gate
[5 - 7 Days]
[2 - 4 Days]
[4 Hours]
Performance & Security testing to begin after Silver (0,0,0) criteria met
Business / Product testing occurs in Sandbox before providing GO/No Go