## Slide 1
Engage with stakeholders from iCertis and Daimler team to assess, analyze and report current state of Delivery framework.
Understand the product, team structure, tech stack, tool chain, engineering process, delivery models, deployment strategy, and monitoring aspect to access the current maturity and identify improvement areas.
Analyze the assessment and verify the data points gathered with teams and arrive the current state report. Review and analyze the current state with the goals to derive the good practices that needs to be continued and shortfalls to be fixed.
Prepare and submit the Assessment report of the current state and review with the stakeholders to socialize the next steps and roadmap
Assessment Initiation
DevOps Assessment
Assessment Review
Report and Recommendation
Daimler - iCertis Delivery Assessment Engagement – Goal/Objective
Daimler NPS program uses the iCertis software as part of their overall solution
Goal of the Assessment ->
To identify friction points, lead times and overheads that iCertis and Daimler can overcome to achieve:
Improved Product Quality Index
Accelerate the Deployment and Time to Market
Increased Agility and Delivery Velocity

## Slide 2
Daimler - iCertis DevOps Current State – Key Findings
Best practices
Organized and Standardized technology stack and team collaboration
Automated, on-demand, infrastructure provisioning
Gaps
Iterative development and testing
No automated gates, validation for continuous Build, Deploy and Test Process
Non granular Stories results in shorten Test Phase leading to Quality Concerns
Quarterly Incremental releases; should be shorter release cycles
Longer Deployment Process due to P2P in both Prod and Non Prod

## Slide 3
Delivery Framework - Deployment Model
Current -
Non Prod Deployment
Delayed testing due to infrequent deployments
  Deploy to DEV on Mondays and Wednesdays
  Deploy to QA on Tuesdays and Thursdays
Configuration changes are first introduced in DEV and only gets moved to QA on Tuesdays and Thursdays as part of the P2P process
Inconsistent DEV environment due to developers overriding DLLs directly with versions compiled on their local laptop environment
Inability to increase QA deployment frequency due to it taking at least 5 hours for deployment (P2P, code deploy, and manual sanity test)
Production Deployments
Application is down for the duration of the production deployment process (18 hours)
Lack of fully automated One-Click deployment process results in unnecessary wait times between release activities
P2P process duration impacts the deployment frequency
Environment Strategy
Single Environment stack for Dev, QA, UAT and Sustenance/Hotfix, Prod
Dev, QA, Hotfix are Single VM
UAT, Performance and Prod are VMSS Box
No Alternate Environment to rotate builds during dev/test cycle
No Dev/QA Playground; hence local dev box is used for dev/qa test
Impact –
Increased wait time for engineers to validate and certify the user stories which would impact the engineers productivity
Sprint Deliverables are not truly done within the sprint timeline
Faster Delivery rate to address BiWeekly Release or shorter Release would be a challenge
Increased Downtime in Production leads availability aspect of the Site
Next Steps –
Revive Product/Solution Architecture to overcome the longer deployment duration
Revisit Production Deployment and Infrastructure Strategy
Revised Environment Strategy to address parallel deployment in Non Prod and Prod
Fri 22:00
Sat 05:00
P2P, Code Deploy, ES Sync, Restore
Backup
Sanity Test
Restore
Sat 14:00
Sat 17:00
8 hrs
7 hrs
3 hrs
P2P

## Slide 4
Delivery Framework – Release Planning and Process
Current State –
Release Planning and Agile Process
Current model only supports quarterly releases with 2 Week Sprint model
Story at a minimum transitions over 3 sprints [ Refinement, Realization, Daimler Testing]
Last 2 sprints dedicated for bugfix and release – Hypercare/Hardening & UAT
First sprint of release is used to fix bugs from previous release. Start of feature based development usually starts in second sprint of release.
Developer workload is not dedicated to just development activities because a percentage of time is required for refinement activities each sprint
On average, a Story’s Refinement phase spans more than 1 sprint which delays start of Realization phase
Impact –
Inconsistent Velocity and Deliverables
Engineer Productivity decreased
Multitasking derails the Engineer focus on implementation
Next Steps –
Revamp the Release planning and Agile process to dedicated stages and cadence
Restructure the team deployment to address non sprint activities with Kanban approach
Derive and Implement Automated Gates as part of the Delivery Framework
Development
Release
Plan
PHASE
STORY PHASE
RFN
RLZ
DAG
RFN
RLZ
DAG
RFN
RLZ
DAG
P1
P2
NOV
SPRINT
S1
S2
JAN
S3
S4
FEB
S5
S6
MAR
P3
P4
DEC
S7
S8
APR
HPC
UAT
Push
ENVIRONMENTS
DEV
QA
UAT
PROD
HOTFIX/SUSTAINENACE

## Slide 5
Delivery Framework – Engineering & Quality
SPRINT
WED
THU
TUE
FRI
MON
WED
THU
TUE
FRI
MON
DEPLOY TO
DEV ENV
DEPLOY TO
QA ENV
DEPLOY TO
QA ENV
DEPLOY TO
DEV ENV
DEPLOY TO
DEV ENV
DEPLOY TO
DEV ENV
DEPLOY TO
QA ENV
DEPLOY TO
QA ENV
STORY
WED
TUE
FRI
MON
WED
TUE
WED
THU
TUE
FRI
MON
WED
THU
TUE
FRI
MON
LARGE STORY – 20 POINTS
AVERAGE STORY – 13 POINTS
WEEK 1
WEEK 2
Current State –
  Engineering
  Actual development starts on the second day of the sprint (Thursday) due to sprint planning with Daimler
  Average story is 13 pts which means dev complete occurs late in the sprint and first opportunity for supplier testing occurs late in the sprint when it is deployed to the QA Environment.
  First opportunity for testing a large story (20 pts) in QA is at the beginning of next sprint since deploy is at the end of the sprint
  Quality
  No Unit and Code Quality Gates enforced
  No Automated Sanity, Component, Integration and E2E Test Suites
  Deployment Sanity Test takes 2 hours manually on Non-Prod Env
  Framework and Automation exist for Core Modules and not for Daimler customization
Impact –
Actual Testing happening in Daimler Testing Phase leads to quality issues identified at later phase of development which is costlier
Pressure on engineers to close the user stories with compromised quality gates
Extended Efforts to support Bug Fixing and UAT which minimize sprint velocity for subsequent release
Next Steps –
Concurrence to invest on automating and improving coverage of Unit, Component, Integration and E2E Test
Device and Implement strategy for Unit and Functional Test Automation Framework to address current implementation
Strategize and Support Backlog Automation Effort
Revise the current sprint model to provide bandwidth to address functional validation within the sprint phase

## Slide 6
Current Tool Chain Selection
PLAN
BUILD
PKG / PUBLISH
DEPLOY
TEST
Projects Reports
Workflow Scheme
Screen Scheme
Portfolio Planning
Dashboards
Recursive Scanning
License Compliance
Reporting and Audit Checks
Binary Repository
Gated Checks
Deployment Strategy
Dependency Management
Code Quality
Service Discovery
Configuration Management
Integration Test
Regression Test
Performance Test
Functional Test
Monitoring
Branching Model
Dependency Management
Code Review / Quality
Source Control Management
Gated Checks
JIRA
TFS
TFVC
Visual Studio Code
SONAR
TFS Templates
Nuget
ACS/ACS
TFS Templates
MTM
LoadRunner
Powershell

## Slide 7
Appendix – Playbook
Assessment Execution summary – 5 days in iCertis Pune
Overview of Product Development Process (Dev to Prod) – NPS
[iCertis – Parvez VP Solution Engineering]
Introduction with Stakeholders from Delivery Team – NPS & Core iCertis Team
[iCertis – Parvez,
Sandeep - Core Product Development,
Poorna & Vinod – Lead DevOps,
Parag – Dev Manager]
Overview of Release Process and Agile Practice
[Abhijeet – Scrum Master/Program Lead]
Overview of Release cycle
[Abhijeet – Scrum Master/Program Lead and Janak – QE Manager]
Understanding of Agile Practice
[Abhijeet – Scrum Master/Program Lead and Janak – QE Manager]
Understanding of Environment and Deployment strategy in Prod and Non Prod
[Parvez, Vinod DevOps Lead]
Overview of Architecture and Solution
[Parag Development Manager]
Overview of P2P and Improvements
[Parvez, Akhilesh and Mukesh DBA and P2P Lead]
Understanding of iCertis Vision on Solutions Engineering for NPS
[Parvez VP Solutions Engineering]
Understanding of the Tool Chain – DevOps
[Poorna and Vinod – DevOps Leads]
Understanding on Development and QE Activities
[Parag Dev Manager and Janak QE Manager]
Deep Dive of Build & Deployment Jobs and Infrastructure Automation
[Poorna and Vinod – DevOps Leads]
Review the DevOps Strategy and Practice
[Poorna and Vinod – DevOps Leads]
Walkthrough and Review of Altimetrik Understanding on Release Planning and Delivery Framework
[Abhijeet – Scrum Master/Program Lead and Janak – QE Manager]
Walkthrough and Review of Altimetrik Understanding on DevOps Strategy
[Poorna and Vinod – DevOps Leads]
Altimetrik Assessment Team
Ryan Talbott – CTO
Farid Roshan – Head of DevOps and Cloud
Dean Chin – Architect DevOps and Cloud
Sanjay Ghore – Architect DevOps
Vijayakumar Sampath – Head of Engineering and QE Practice